# 205 – Pre-Design Commissioning Plan

During the Pre-Design Phase the Commissioning Team will develop a preliminary Commissioning Plan. The Commissioning Plan documents the way a project and/or systems will be commissioned and further describes the project scope.

At the Pre-Design Phase, the Commissioning Plan shall include, but not be limited to the following:

* Identification of Commissioning Team Members by Phase
* DFMS Project Management’s Project Requirements
* DFMS Project Management’s Expectations of Design Team
* Method for Assembly and Consolidation of Existing Documentation
* Commissioning Plan Draft

**See Section 019113-5 for a Sample Commissioning Plan Outline.**